Tailor Marketplace

Detailed Project Roadmap — Website + Mobile App

Stack: React.js (web) + React Native (app) · Node.js / NestJS backend · PostgreSQL + Prisma + PostGIS · AR/360 via Three.js, model-viewer, WebXR · Cloudinary/S3 for media · Socket.io for real-time

Har week 5 working days (Mon–Fri) ke hisaab se plan hai. Weekend buffer/testing/catch-up ke liye rakha hai — schedule mein include nahi kiya taaki flexibility rahe.

# Phase 0 — Foundation

## Week 1 — Project Setup & Skeleton

Day 1-2: Backend bootstrap

- NestJS project init (nest new backend), verify TypeScript compiles clean

- Docker + docker-compose.yml for PostgreSQL local container

- Prisma install + init, .env with DATABASE_URL, first `npx prisma db push` test

- Git repo init, .gitignore (node_modules, .env, dist), branches: main / dev

Day 3: Folder architecture

- Module-per-feature structure: src/users, src/tailors, src/orders, src/auth, src/common

- @nestjs/config setup — centralized ConfigService instead of raw process.env

- Global exception filter (catches all errors, returns consistent JSON shape)

- Global response interceptor (wraps all responses in { success, data, message })

- Swagger/OpenAPI setup (@nestjs/swagger) from Day 1 — every endpoint auto-documented and testable at /api as you build it

Day 4-5: Frontend bootstrap

- React project via Vite, TypeScript template

- Folder structure: src/pages, src/components, src/api, src/hooks, src/context

- React Router setup with placeholder routes (/, /login, /tailors, /orders)

- Axios instance with base URL + interceptor for auth token

- Basic design tokens: color palette, typography, spacing (Tailwind config or CSS variables)

Checkpoint / Deliverable: Backend runs (npm run start:dev) and connects to Postgres. Frontend runs (npm run dev) with routing working. Nothing functional yet — just a clean skeleton both sides.

# Phase 1 — Core Backend: Auth, Users, Tailors

## Week 2 — Data Models & Authentication

Day 1-2: Database schema

- Prisma schema: User (id, email, password, role enum: CUSTOMER/TAILOR/ADMIN)

- Tailor profile model: shopName, bio, categories[], location (lat/lng), verified, rating

- Enable PostGIS extension, add geography column + spatial index for location

- Run migrations, seed script with 5-10 dummy tailors for testing

Day 3-4: Auth module

- Signup endpoint — validate input (class-validator), hash password (bcrypt)

- Login endpoint — issue JWT access token (+ refresh token if time permits)

- AuthGuard + RolesGuard (decorator-based: @Roles('TAILOR'))

- Password reset flow (basic — can be stubbed for now)

Day 5: Tailor CRUD + docs

- Tailor profile create/update/get-by-id endpoints

- Confirm all auth + tailor endpoints show up correctly in Swagger UI, add example payloads

- Postman collection exported and shared for testing reference

Checkpoint / Deliverable: Can signup as customer or tailor, login, get JWT, and create/fetch a tailor profile via Postman/Swagger.

## Week 3 — Search, Filters & Auth UI

Day 1-2: Geo-search + filters API

- GET /tailors/nearby?lat=&lng=&radius= using ST_DWithin / ST_Distance

- Query params: category, minRating, priceRange, verified, acceptingOrders

- Pagination (limit/offset or cursor-based) for tailor listing

- Sort options: nearest, rating, price

Day 3: Media upload

- Cloudinary or S3 SDK integration, signed upload URLs

- Endpoint for tailor to upload portfolio images

Day 4-5: React auth + homepage skeleton

- Login/Signup pages with form validation

- Auth context (store JWT, user role, persist in localStorage)

- Protected route wrapper component

- Homepage: search bar + filter panel UI (connected to nothing yet — static)

Checkpoint / Deliverable: User can sign up/login on the actual website. Backend geo-search API returns real nearby tailors when tested via Postman.

# Phase 2 — Orders & Marketplace Flow

## Week 4 — Order System + Live Listing Page

Day 1-2: Order schema + APIs

- Prisma schema: Order (customerId, tailorId, status enum, items[], totalAmount)

- OrderItem: garmentType, measurements (JSON field), notes, referenceImages

- POST /orders (place order), GET /orders/:id, GET /orders (list by role)

- Status transition endpoint: PATCH /orders/:id/status (with role-based rules)

Day 3: Measurements

- Measurement form schema (chest, waist, length, etc. — configurable per garment type)

- Save measurements against customer profile for reuse in future orders

Day 4-5: Connect frontend to real data

- Tailor listing page fetches from /tailors/nearby, filters wired to real query params

- Loading states, empty states, error states for the listing page

- Tailor detail page — shows profile, portfolio, categories, reviews placeholder

Checkpoint / Deliverable: Homepage search + filters return real tailors from the database. Tailor detail page loads live data.

## Week 5 — Order Flow + Real-time + Mobile Kickoff

Day 1-2: Place order + tracking UI

- 'Place Order' flow on tailor detail page — measurement form + submit

- Order tracking page — status timeline (Placed → Accepted → In Progress → Done)

Day 3: Real-time updates

- Socket.io server setup in NestJS (order status change events)

- Frontend socket client — live order status updates without refresh

Day 4-5: Mobile app init

- React Native (Expo) project init, navigation (React Navigation) setup

- Shared API layer — reuse same endpoint structure/types as web

- Auth screens (login/signup) wired to same backend

Checkpoint / Deliverable: Full order flow works end-to-end on web (place → track → status updates live). Mobile app project exists with working login against the same backend.

# Phase 3 — AR / 360° Feature

## Week 6 — 3D Preview & AR Try-On

Day 1: Asset pipeline

- Decide .glb/.gltf as standard 3D format, storage on S3/Cloudinary

- Tailor dashboard: upload 3D model + fallback images

Day 2-3: Web 360°/AR viewer

- Integrate <model-viewer> (Google web component) for 360° garment rotation

- WebXR/AR.js for browser-based 'view in your space' AR (progressive enhancement — fallback to 360° view if AR unsupported)

Day 4-5: Mobile AR

- Evaluate expo-three / ViroReact for React Native AR support

- Basic AR camera view + 3D model overlay on mobile (can be simplified to 360° spin viewer if AR proves too time-heavy)

Checkpoint / Deliverable: Web: garment 3D models rotate on tailor detail page, AR view works in supporting browsers. Mobile: at minimum, 360° spin viewer works; full AR if time allows.

# Phase 4 — Mobile App Parity

## Week 7 — Full Mobile Feature Parity

Day 1-2: Core screens

- Tailor listing screen with filters (mirrors web logic)

- Tailor detail screen with portfolio + 3D/AR viewer

Day 3-4: Orders on mobile

- Place order flow + measurement form (mobile-optimized UI)

- Order tracking screen with real-time Socket.io updates

Day 5: Consistency pass

- Side-by-side UX review — web vs app, fix inconsistencies

- Push notification stub (optional — can defer to post-launch)

Checkpoint / Deliverable: Mobile app has full parity with web: browse, filter, view AR, place order, track status.

# Phase 5 — Polish, Testing & Deployment

## Week 8 — Ratings, Admin & Hardening

Day 1-2: Ratings & reviews

- Review schema (rating, comment, orderId reference — only after completed order)

- Review submission UI (web + mobile), display on tailor profile

Day 3-4: Admin basics

- Simple admin panel (can be a protected route in the same React app)

- View all tailors/orders, verify tailor accounts, basic moderation

Day 5: Hardening

- Input validation audit across all endpoints

- Rate limiting (e.g. @nestjs/throttler) on auth + order endpoints

- JWT expiry + refresh flow double-checked

Checkpoint / Deliverable: Ratings visible on tailor profiles. Admin can verify tailors and view platform activity. Basic abuse-prevention in place.

## Week 9 — Testing & Bug Fixing

Day 1-2: End-to-end pass

- Full user journey test: signup → search → filter → view AR → place order → track → review

- Repeat on mobile app separately

Day 3: Performance

- Check image/3D asset load times, add lazy loading / compression where needed

- Database query review — add indexes where slow (especially geo-search)

Day 4-5: Bug fixing sprint

- Triage and fix issues found during E2E testing

- Cross-browser check (web), cross-device check (mobile — at least Android + iOS if possible)

Checkpoint / Deliverable: App is stable across the full user journey on both web and mobile, with known bugs resolved or logged.

## Week 10 — Deployment & Launch Prep

Day 1-2: Backend + DB deploy

- Deploy NestJS backend (Railway / Render / AWS)

- Managed PostgreSQL instance (with PostGIS enabled) in production

- Environment variables, secrets configured for production

Day 3: Web deploy

- Deploy React frontend (Vercel/Netlify), connect to production API

- Custom domain + SSL setup

Day 4: Mobile build

- Build Android APK/AAB, submit to Play Store internal testing track

- iOS build if applicable (TestFlight)

Day 5: Final checklist

- Smoke test production environment end-to-end

- Documentation handoff (API docs, environment setup guide)

- Launch checklist review, go/no-go decision

Checkpoint / Deliverable: Website live on a real domain, backend running in production, mobile app in testing track — ready for real users.

# Risk Notes

- AR/360 (Week 6) is the highest-uncertainty phase — if it overruns, let it spill into Week 7 rather than compressing testing later.

- Mobile app (Week 5 onward) depends entirely on backend APIs being stable by Week 4 — don't start mobile work if core APIs are still changing shape.

- Real-time (Socket.io) and geo-search are the two most technically tricky pieces — budget extra time if the team is new to either.

- Weeks are working estimates, not fixed deadlines — treat each week's deliverable as the actual checkpoint to hit, not the day count.