TAILORING & SEWING MARKETPLACE

Project Kick-off Documentation

System Architecture · Database Schema · Technology Recommendation · Growth Roadmap

Prepared for internal planning use

# 1. Project Overview

This platform connects everyday customers with local tailors and, eventually, independent fashion designers. A customer can browse a tailor's past work, request a custom-stitched garment, submit body measurements, choose fabric, and track the order from cut to delivery — all without visiting the shop in person. The long-term vision is a two-sided marketplace: tailors get discoverability and steady order flow, and customers get a convenient, trustworthy way to get custom clothing made.

The system is built around three roles — User (customer), Tailor, and Admin — each with a distinct dashboard and permission set. The frontend is React + Tailwind CSS (already decided). This document covers the remaining architectural decisions: business model, backend technology, database engine, complete data schema, and feature roadmap.

## 1.1 Core Objectives

- Let customers discover tailors by location, specialty, and portfolio quality.

- Digitize the order lifecycle: measurement → fabric → stitching → quality check → delivery.

- Give tailors a low-friction way to list their work and receive orders without needing their own website.

- Build trust between two strangers (customer and tailor) transacting on custom, non-returnable goods.

- Keep the architecture simple enough to ship an MVP fast, but structured enough to scale to a fashion-designer marketplace later.

# 2. Business Model: Approach 1 vs Approach 2

Two models were proposed. Here is a direct comparison and a recommendation.

## Approach 1 — Directory + Direct Payment

Tailor profiles are listed publicly with a portfolio carousel. The customer places the order and pays the tailor directly. The platform takes a commission from the tailor after the fact (invoiced monthly, or deducted via a payment gateway split).

- Pros: simpler payment flow initially (no escrow), tailors keep control of pricing and negotiation, faster to launch.

- Cons: harder to enforce commission collection if payment happens off-platform (cash, UPI direct to tailor), less control over dispute resolution, weaker trust signal for first-time customers.

## Approach 2 — Managed Marketplace (Platform as Middleman)

The platform receives the order and payment from the customer, then assigns/forwards it to a tailor, and pays the tailor out (minus commission). This is the Uber/Urban Company model.

- Pros: full control over commission (it's deducted automatically at payout), stronger trust — customer money is protected until delivery, platform can standardize pricing and SLAs, enables ratings/refunds/dispute resolution to actually work.

- Cons: platform now owns customer support, refunds, and payout logistics; needs a proper payment gateway with split/escrow support (Razorpay Route, Stripe Connect, Cashfree).

## Recommendation

Go with Approach 2 (managed marketplace) from day one, even for the MVP. Custom tailoring is a high-trust, non-returnable transaction — first-time customers are far more likely to convert if the platform (not an unknown tailor) is holding their payment until the garment is delivered and approved. It also solves the commission-leakage problem in Approach 1, where tailors have every incentive to take repeat customers off-platform once trust is established. Payment gateways like Razorpay Route or Cashfree already support split settlements out of the box, so the engineering overhead over Approach 1 is smaller than it looks — you are not building your own escrow system, just configuring the gateway's marketplace/split feature.

# 3. Roles & Modules

## 3.1 User (Customer)

- Landing page — hero, value proposition, featured tailors, how-it-works.

- Home / Discover — browse tailors by category (blouse, suits, alterations, uniforms), location radius, rating.

- Signup / Login — email + phone OTP recommended over Google Form intake (see 3.4).

- Tailor profile page — portfolio carousel, specialization, turnaround time, reviews, “Order Now” CTA.

- Fabric selection — catalog with swatches, price per meter, tailor-provided vs customer-provided toggle.

- Measurement page — manual entry with a saved-profile system (see Feature Suggestions, Section 6) plus AR/photo-based capture as a stretch goal.

- Cart — for customers ordering multiple garments in one session.

- Checkout — address, delivery method, payment.

- Order tracking — status timeline: Placed → Confirmed by Tailor → Fabric Sourced → Cutting → Stitching → Quality Check → Out for Delivery → Delivered.

- Maps — shows nearby tailors and, later, live delivery tracking.

- Static pages — Contact, About, Privacy Policy, Terms, FAQs.

## 3.2 Tailor

- Signup with business verification (shop name, ID proof, sample work upload) — goes to Admin for approval before going live.

- Portfolio manager — upload/organize past work images by category.

- Order inbox — accept/reject incoming orders, update status at each stage.

- Earnings dashboard — per-order payout, commission deducted, pending settlement.

- Availability toggle — pause new orders when at capacity.

## 3.3 Admin

- Tailor approval queue — review new tailor signups before they go public.

- Order & dispute oversight — view any order, intervene in refunds/complaints.

- Commission & payout management — configure commission %, trigger/verify payouts to tailors.

- Content moderation — flagged reviews, inappropriate portfolio images.

- Analytics — GMV, active tailors, order volume, city-wise heatmap.

## 3.4 Note on the Google Form Tailor Intake

Using a Google Form for initial tailor registration is a fine zero-code way to collect leads before the app exists, but it should not be the permanent registration path once you have a backend — form responses live outside your database, can't power login, and require manual copy-paste into the system. Treat the form as a Phase 0 lead-capture tool only; the actual Tailors table (Section 5) should be populated through the app's own signup flow, ideally pre-filled from the form data for your first batch of tailors.

# 4. Backend & Database Recommendation

## 4.1 Backend: Node.js (Express or NestJS)

Comparing the four options against this project's actual requirements:

| Node.js | Best fit. Same language as the React frontend (JS/TS), huge ecosystem for exactly this kind of app (auth, payment gateway SDKs, image upload, maps), non-blocking I/O suits a workload that's mostly “read from DB, call a third-party API, write to DB” rather than heavy computation. You already chose bcryptjs, which is a Node library — the stack is effectively half-decided already. |
| --- | --- |
| Java (Spring Boot) | Excellent for large, long-lived enterprise systems with heavy concurrent transaction processing (banking, insurance). For a startup-stage marketplace it means slower initial development, more boilerplate, and a steeper hiring bar for a small team — overkill for the MVP stage, but a legitimate re-platform target if the business scales to millions of orders and you need very high-throughput, mission-critical transaction processing. |
| .NET (ASP.NET Core) | Technically strong and fast, but it shines most when the team already knows C# or the company is Microsoft-stack-committed (Azure, SQL Server). No signal here that either applies, so it would mean learning a new ecosystem for no architectural benefit over Node.js. |
| Other (Django/Python) | Worth a mention: Django is a strong alternative if AI/ML features (Section 6) — measurement-from-photo, AI fabric recommendations — become a priority early, since Python has the strongest ML ecosystem. A hybrid is common: Node.js for the main API, a small Python microservice later just for AI features. |

Recommendation: Node.js with NestJS. Plain Express is fine for a weekend prototype, but this project has real domain complexity — three roles, order state machines, payment splits, file uploads. NestJS gives you that structure (modules, dependency injection, guards for role-based access) out of the box, in TypeScript, while still being Node underneath — so it pairs naturally with a TypeScript React frontend (shared types for API contracts) and deploys the same way (Vercel/Render for MVP, AWS ECS/EC2 for production, exactly as you already planned).

## 4.2 Database: PostgreSQL

Comparing MySQL, MariaDB, PostgreSQL, and NoSQL against this schema's actual shape:

| The data is relational by nature | Users → Tailors → Orders → Payments → Commission all reference each other with strict integrity requirements (an order must belong to a real user and a real tailor; a payment must tie to exactly one order). This is the textbook case for a relational database, not a document store. |
| --- | --- |
| MySQL / MariaDB | Both are solid, production-proven choices and would work. MariaDB is essentially a drop-in MySQL alternative. Neither is wrong — but PostgreSQL edges both out for this specific project for two concrete reasons below. |
| PostgreSQL — reason 1: geo queries | The maps and “tailors near me” feature needs location search. PostgreSQL's PostGIS extension does real geospatial queries (radius search, distance sorting) natively and efficiently. MySQL has basic spatial types but a materially weaker geo feature set. |
| PostgreSQL — reason 2: flexible fields | Measurements differ by garment type (a blouse needs different fields than trousers), and portfolio/design metadata will keep evolving. PostgreSQL's native JSONB column type lets you keep the core schema strictly relational while storing this variable, evolving data in one column with indexing — without denormalizing into dozens of nullable columns or falling back to a separate NoSQL store. |
| NoSQL (MongoDB etc.) | Not recommended as the primary database — you'd be fighting the tool to enforce the relational integrity this schema needs (an order that must reference a valid user, tailor, and payment). It's a good fit as a secondary store for specific things like chat messages or activity logs if those are added later, used alongside Postgres rather than instead of it. |

Recommendation: PostgreSQL, paired with Prisma or TypeORM as the ORM (both integrate cleanly with NestJS). Add Redis for session/cart caching and rate-limiting once traffic grows — not required for MVP. Store images (portfolio photos, fabric swatches) in AWS S3 or Cloudinary, not in the database.

## 4.3 Suggested MVP-to-Production Stack Summary

| Frontend | React + Tailwind CSS (already decided) |
| --- | --- |
| Backend | Node.js + NestJS (TypeScript) |
| Database | PostgreSQL (+ PostGIS extension, JSONB for variable fields) |
| ORM | Prisma |
| Caching / Sessions | Redis (add once traffic justifies it) |
| File storage | AWS S3 (or Cloudinary for auto image optimization) |
| Auth | JWT + bcrypt/bcryptjs, phone OTP via Twilio/MSG91 |
| Payments | Razorpay Route or Cashfree (native split-settlement / marketplace payouts) |
| MVP hosting | Vercel (frontend) + Render/Railway (backend) — matches your “local server” plan |
| Production hosting | AWS — ECS/Fargate or EC2 for backend, RDS for PostgreSQL, S3 + CloudFront for assets |
| Delivery | Delhivery API integration (as already planned) |

# 5. Complete Database Schema

Below is the full schema — your two original tables (Users, Tailors) refined slightly, plus every additional table needed to actually run the platform end-to-end: catalog, cart, orders, payments, payouts, reviews, delivery, notifications, and the Phase 2 fashion-designer tables. Types are written in PostgreSQL syntax. All *_id primary keys are assumed BIGSERIAL (or UUID if you prefer non-guessable public IDs).

## 5.1 Core Identity

### users

One row per person on the platform, regardless of role. Role determines which dashboard they see.

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| user_id | BIGSERIAL | Primary key |
| name | VARCHAR(100) | NOT NULL |
| email | VARCHAR(150) | UNIQUE, NOT NULL |
| phone | VARCHAR(15) | UNIQUE, NOT NULL |
| password_hash | VARCHAR(255) | bcrypt/bcryptjs hash; nullable if OTP-only login is added |
| role | ENUM('user','tailor','admin') | NOT NULL, default 'user' |
| profile_image_url | VARCHAR(255) | Nullable |
| is_verified | BOOLEAN | default FALSE — email/phone verification flag |
| created_at | TIMESTAMPTZ | default now() |
| updated_at | TIMESTAMPTZ | auto-updated on change |

Relationships: Parent of Tailors, Fashion_Designers, Addresses, Measurement_Profiles, Orders (as customer), Notifications.

### tailors

Extends a user with tailor-specific business data. One-to-one with Users.

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| tailor_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, UNIQUE, NOT NULL |
| business_name | VARCHAR(150) | NOT NULL |
| bio | TEXT | Nullable |
| experience_years | SMALLINT | Nullable |
| specialization | VARCHAR(255) | Comma-separated tags for MVP; normalize to a Tailor_Specializations table if filtering by tag becomes important |
| shop_address_id | BIGINT | FK → addresses.address_id |
| avg_rating | DECIMAL(2,1) | Denormalized cache, recalculated from reviews_ratings |
| commission_rate | DECIMAL(4,2) | % platform takes; admin-configurable per tailor |
| verification_status | ENUM('pending','approved','rejected') | default 'pending' — admin must approve before the profile goes public |
| is_available | BOOLEAN | default TRUE — tailor can pause new orders |
| created_at | TIMESTAMPTZ | default now() |
| updated_at | TIMESTAMPTZ | auto-updated |

Relationships: 1:1 with Users. Parent of Tailor_Portfolio, Fabrics (optional), Orders, Commission_Transactions.

### addresses

Generic address book — used both for a tailor's shop location and a customer's delivery addresses.

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| address_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, NOT NULL |
| label | VARCHAR(50) | e.g. Home, Shop, Office |
| address_line | VARCHAR(255) | NOT NULL |
| city | VARCHAR(100) | NOT NULL |
| state | VARCHAR(100) | NOT NULL |
| pincode | VARCHAR(10) | NOT NULL |
| latitude | DECIMAL(9,6) | Captured via real-time geolocation as you noted |
| longitude | DECIMAL(9,6) | Used with PostGIS for radius/“near me” search |
| is_default | BOOLEAN | default FALSE |
| created_at | TIMESTAMPTZ | default now() |

Relationships: Referenced by tailors.shop_address_id and orders.delivery_address_id.

## 5.2 Catalog & Portfolio

### tailor_portfolio

Images of a tailor's past work — powers the carousel on the tailor profile page.

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| portfolio_id | BIGSERIAL | Primary key |
| tailor_id | BIGINT | FK → tailors.tailor_id, NOT NULL |
| image_url | VARCHAR(255) | NOT NULL — stored in S3/Cloudinary, not the DB |
| category | VARCHAR(50) | e.g. blouse, suit, alteration |
| caption | VARCHAR(255) | Nullable |
| display_order | SMALLINT | Controls carousel ordering |
| created_at | TIMESTAMPTZ | default now() |

Relationships: Many-to-one with Tailors.

### fabrics

Fabric catalog for the fabric-selection step. Can be platform-wide or scoped to one tailor.

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| fabric_id | BIGSERIAL | Primary key |
| tailor_id | BIGINT | FK → tailors.tailor_id, NULLABLE — null means platform-wide catalog item |
| name | VARCHAR(100) | NOT NULL |
| material_type | VARCHAR(50) | cotton, silk, linen, etc. |
| color | VARCHAR(50) | Nullable |
| price_per_meter | DECIMAL(8,2) | NOT NULL |
| swatch_image_url | VARCHAR(255) | Nullable |
| stock_status | ENUM('in_stock','low','out_of_stock') | default 'in_stock' |
| created_at | TIMESTAMPTZ | default now() |

Relationships: Referenced by cart_items.fabric_id and order_items.fabric_id.

### measurement_profiles

Saved measurement sets per person — lets one account order for family members without re-entering measurements each time.

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| profile_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, NOT NULL |
| profile_name | VARCHAR(50) | e.g. ‘Self’, ‘Mom’, ‘Rohan’ |
| gender | VARCHAR(20) | Nullable |
| garment_type | VARCHAR(50) | Drives which measurement fields are relevant |
| measurements | JSONB | Flexible key-value set (chest, waist, shoulder, sleeve_length, inseam, etc.) — varies by garment_type without schema changes |
| captured_via | ENUM('manual','ar_scan') | default 'manual' |
| created_at | TIMESTAMPTZ | default now() |
| updated_at | TIMESTAMPTZ | auto-updated |

Relationships: Referenced by cart_items and order_items so every garment is traceable to the exact measurements used.

## 5.3 Cart & Ordering

### cart

One active cart per user.

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| cart_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, UNIQUE, NOT NULL |
| created_at | TIMESTAMPTZ | default now() |
| updated_at | TIMESTAMPTZ | auto-updated |

Relationships: 1:1 with Users. Parent of Cart_Items.

### cart_items

Individual garment requests inside a cart, before checkout converts them into an order.

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| cart_item_id | BIGSERIAL | Primary key |
| cart_id | BIGINT | FK → cart.cart_id, NOT NULL |
| tailor_id | BIGINT | FK → tailors.tailor_id, NOT NULL |
| fabric_id | BIGINT | FK → fabrics.fabric_id, nullable if customer supplies their own fabric |
| measurement_profile_id | BIGINT | FK → measurement_profiles.profile_id |
| garment_type | VARCHAR(50) | NOT NULL |
| quantity | SMALLINT | default 1 |
| estimated_price | DECIMAL(10,2) | Computed at add-to-cart time; re-validated at checkout |
| notes | TEXT | Customer's custom instructions |
| created_at | TIMESTAMPTZ | default now() |

Relationships: Many-to-one with Cart, Tailors, Fabrics, Measurement_Profiles.

### orders

The core transactional record. Created at checkout; one order can be tied to only one tailor (multi-tailor carts split into multiple orders).

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| order_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, NOT NULL |
| tailor_id | BIGINT | FK → tailors.tailor_id, NOT NULL |
| delivery_address_id | BIGINT | FK → addresses.address_id, NOT NULL |
| order_status | ENUM(...) | placed → confirmed → fabric_sourced → cutting → stitching → quality_check → out_for_delivery → delivered → cancelled |
| total_amount | DECIMAL(10,2) | NOT NULL |
| commission_amount | DECIMAL(10,2) | Computed from tailors.commission_rate at order time |
| tailor_payout_amount | DECIMAL(10,2) | total_amount − commission_amount |
| expected_delivery_date | DATE | Nullable, set on confirmation |
| placed_at | TIMESTAMPTZ | default now() |
| updated_at | TIMESTAMPTZ | auto-updated |

Relationships: Parent of Order_Items, Order_Status_Log, Payments, Commission_Transactions, Delivery, Reviews_Ratings.

### order_items

Line items of an order — same shape as cart_items, but immutable once placed (a price/fabric snapshot).

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| order_item_id | BIGSERIAL | Primary key |
| order_id | BIGINT | FK → orders.order_id, NOT NULL |
| fabric_id | BIGINT | FK → fabrics.fabric_id, nullable |
| measurement_profile_id | BIGINT | FK → measurement_profiles.profile_id |
| garment_type | VARCHAR(50) | NOT NULL |
| quantity | SMALLINT | NOT NULL |
| unit_price | DECIMAL(10,2) | Snapshot at order time, independent of later fabric price changes |
| customization_notes | TEXT | Nullable |

Relationships: Many-to-one with Orders.

### order_status_log

Audit trail of every status change — what powers the customer-facing tracking timeline.

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| log_id | BIGSERIAL | Primary key |
| order_id | BIGINT | FK → orders.order_id, NOT NULL |
| status | VARCHAR(50) | NOT NULL |
| changed_by | BIGINT | FK → users.user_id — tailor or admin who made the update |
| note | VARCHAR(255) | Nullable, optional context |
| created_at | TIMESTAMPTZ | default now() |

Relationships: Many-to-one with Orders. Append-only — never update or delete rows.

## 5.4 Payments & Payouts

### payments

The customer's payment against an order (Approach 2: paid to the platform, not the tailor).

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| payment_id | BIGSERIAL | Primary key |
| order_id | BIGINT | FK → orders.order_id, UNIQUE, NOT NULL |
| amount | DECIMAL(10,2) | NOT NULL |
| payment_gateway | VARCHAR(50) | e.g. Razorpay, Cashfree |
| gateway_transaction_id | VARCHAR(100) | For reconciliation with the gateway dashboard |
| payment_status | ENUM('pending','success','failed','refunded') | NOT NULL |
| payment_method | VARCHAR(30) | card, upi, wallet, netbanking |
| paid_at | TIMESTAMPTZ | Nullable until success |

Relationships: 1:1 with Orders.

### commission_transactions

The platform-to-tailor payout side — separate from Payments because timing differs (customer pays upfront; tailor is paid out after delivery/quality check).

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| transaction_id | BIGSERIAL | Primary key |
| order_id | BIGINT | FK → orders.order_id, NOT NULL |
| tailor_id | BIGINT | FK → tailors.tailor_id, NOT NULL |
| gross_amount | DECIMAL(10,2) | = orders.total_amount |
| commission_rate | DECIMAL(4,2) | Snapshot of the rate applied |
| commission_amount | DECIMAL(10,2) | Platform's cut |
| payout_amount | DECIMAL(10,2) | gross_amount − commission_amount |
| payout_status | ENUM('pending','processed','failed') | default 'pending' |
| payout_at | TIMESTAMPTZ | Nullable until processed |

Relationships: Many-to-one with Orders and Tailors. Feeds the tailor earnings dashboard.

## 5.5 Post-Order: Reviews, Delivery, Notifications

### reviews_ratings

Customer feedback after delivery. Photo proof supports the trust-building feature in Section 6.

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| review_id | BIGSERIAL | Primary key |
| order_id | BIGINT | FK → orders.order_id, UNIQUE, NOT NULL — one review per order |
| user_id | BIGINT | FK → users.user_id, NOT NULL |
| tailor_id | BIGINT | FK → tailors.tailor_id, NOT NULL |
| rating | SMALLINT | CHECK (rating BETWEEN 1 AND 5) |
| review_text | TEXT | Nullable |
| image_urls | JSONB | Array of photo URLs — delivered garment proof |
| created_at | TIMESTAMPTZ | default now() |

Relationships: 1:1 with Orders. Aggregated into tailors.avg_rating.

### delivery

Third-party courier tracking (Delhivery, as planned).

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| delivery_id | BIGSERIAL | Primary key |
| order_id | BIGINT | FK → orders.order_id, UNIQUE, NOT NULL |
| courier_partner | VARCHAR(50) | default 'Delhivery' |
| tracking_id | VARCHAR(100) | Nullable until shipped |
| delivery_status | ENUM('pending','picked_up','in_transit','delivered','failed') | default 'pending' |
| picked_up_at | TIMESTAMPTZ | Nullable |
| delivered_at | TIMESTAMPTZ | Nullable |

Relationships: 1:1 with Orders.

### notifications

In-app / push notification log for all three roles.

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| notification_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, NOT NULL |
| type | VARCHAR(50) | order_update, promo, system |
| title | VARCHAR(150) | NOT NULL |
| message | TEXT | NOT NULL |
| is_read | BOOLEAN | default FALSE |
| created_at | TIMESTAMPTZ | default now() |

Relationships: Many-to-one with Users.

## 5.6 Phase 2: Fashion Designer Panel & Subscriptions

These tables are not needed for MVP but are included now so the schema doesn't need breaking changes later — they slot in cleanly on top of the existing Users/Tailors/Orders structure.

### fashion_designers

A designer is a user with a design-portfolio role, distinct from a tailor (who executes the stitching).

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| designer_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, UNIQUE, NOT NULL |
| brand_name | VARCHAR(150) | NOT NULL |
| bio | TEXT | Nullable |
| portfolio_url | VARCHAR(255) | External portfolio/Instagram, optional |
| verification_status | ENUM('pending','approved','rejected') | default 'pending' |
| created_at | TIMESTAMPTZ | default now() |

Relationships: 1:1 with Users. Parent of Designs.

### designs

An original design a fashion designer publishes; a tailor can be assigned to produce it, with a royalty cut to the designer.

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| design_id | BIGSERIAL | Primary key |
| designer_id | BIGINT | FK → fashion_designers.designer_id, NOT NULL |
| title | VARCHAR(150) | NOT NULL |
| description | TEXT | Nullable |
| image_urls | JSONB | Design renders/sketches |
| royalty_rate | DECIMAL(4,2) | % of order value paid to the designer when this design is ordered |
| created_at | TIMESTAMPTZ | default now() |

Relationships: Many-to-one with Fashion_Designers. Referenced from order_items via an optional design_id once this launches.

### subscriptions

Premium plans — for customers (priority booking) or tailors (lower commission, featured placement).

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| subscription_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, NOT NULL |
| plan_name | VARCHAR(50) | NOT NULL |
| price | DECIMAL(8,2) | NOT NULL |
| billing_cycle | ENUM('monthly','yearly') | NOT NULL |
| status | ENUM('active','cancelled','expired') | default 'active' |
| start_date | DATE | NOT NULL |
| end_date | DATE | NOT NULL |

Relationships: Many-to-one with Users.

# 6. Unique Feature Suggestions for Growth

Grouped by who they help — customer, tailor, or fashion designer — with the ones that most directly drive growth or differentiate the platform marked as priority.

## 6.1 For the Customer

AI/photo-based measurement capture — Priority. The single biggest drop-off point in custom tailoring apps is manual measurement entry — most people don't know their own measurements accurately. Letting a customer take 2–3 photos (front, side) and having AI estimate body measurements removes that friction entirely and is a genuine differentiator.

- Saved family profiles — already reflected in the schema (measurement_profiles) so one account can order for a spouse, parent, or child without re-measuring.

- Milestone-based order tracking — already in the schema (order_status_log) — show it visually like a food-delivery tracker; this alone materially reduces “where is my order” support load.

- Escrow-style payment (Approach 2) — payment released to the tailor only after delivery is confirmed, which is the strongest trust lever for first-time users on a custom, non-returnable purchase.

- Reviews with photo proof — already in the schema — seeing real delivered garments next to the tailor's promised portfolio is far more persuasive than star ratings alone.

- Alteration/repair booking — a lower-commitment entry point than a full custom order; a great way to get first-time users to try a tailor before trusting them with something expensive.

- Bulk/group ordering — weddings, uniforms, festival wear — with a volume discount; high order value, low incremental support cost.

## 6.2 For the Tailor

“Verified Tailor” badge & skill tiers — Priority. Admin-reviewed badges (e.g. based on completed-order count, on-time %, and rating) give customers a trust shortcut and give tailors something to work toward — which increases retention on the platform.

- Transparent turnaround-time display — average days-to-delivery shown on the profile, computed from order_status_log; sets expectations and rewards fast, reliable tailors with more orders.

- In-app chat (and optional video call) with the customer — for clarifying custom design requests before cutting fabric, reducing costly rework.

- Reduced commission for high performers — tie commission_rate on the tailors table to a performance tier, so your best tailors are incentivized to stay exclusive to the platform.

## 6.3 For the Fashion Designer (Phase 2)

Design marketplace with royalties — Priority. A fashion designer publishes an original design (see the designs table); any tailor on the platform can be assigned to produce it for a customer, and the designer earns a royalty automatically on every order. This turns the platform from “find a tailor” into “browse original designs and have any nearby tailor make it for you” — a much stronger growth loop, since designs are shareable/marketable content in a way that a single tailor's portfolio isn't.

- AI-generated design mockups — a designer describes a garment in text and gets a visual mockup to refine before publishing, lowering the barrier to listing new designs.

- Trend/occasion collections — curated design sets for festivals, wedding season, etc., merchandised on the home page.

## 6.4 Platform-wide Growth Levers

- Referral program — credit for both sides when a referred friend completes their first order.

- Loyalty points redeemable against future orders, encouraging repeat use over one-off transactions.

- Regional-language UI — tailoring is a hyper-local service; language support materially widens the addressable user base beyond English-comfortable users.

- Sustainability angle — highlight low-fabric-waste tailors or eco-friendly fabric options; a genuine differentiator against fast fashion, and good press material.

# 7. Suggested Build Roadmap

## Phase 1 — MVP

- Users, Tailors, Addresses, Tailor_Portfolio, Fabrics, Measurement_Profiles

- Cart, Cart_Items, Orders, Order_Items, Order_Status_Log

- Payments (single gateway, Approach 2 split settlement), Delivery (Delhivery integration)

- Admin tailor-approval flow

## Phase 2 — Trust & Retention

- Reviews_Ratings with photo proof, Notifications, Commission_Transactions dashboard for tailors

- Saved measurement profiles for family members, alteration/repair booking

- Verified-tailor badges, turnaround-time display

## Phase 3 — Differentiation & Scale

- AI/photo-based measurement capture, AR try-on

- Fashion_Designers, Designs — the design marketplace with royalties

- Subscriptions (premium customer/tailor plans), regional-language UI, mobile app

# 8. Closing Notes

The recommended stack — React/Tailwind, Node.js (NestJS), and PostgreSQL — keeps the whole team in one language (TypeScript) end to end, matches the deployment path you already outlined (Vercel/serverless for MVP, AWS for production), and the schema above is deliberately built so Phase 3 tables (Fashion_Designers, Designs, Subscriptions) attach without requiring you to redesign anything already shipped in Phase 1.