TAILORING & SEWING MARKETPLACE

Final Project Documentation & Detailed Implementation Roadmap

Website + Mobile App

React + Tailwind CSS · React Native · Node.js / NestJS · PostgreSQL + Prisma + PostGIS

AR / 360° · Cloudinary / S3 · Socket.io · Payments · Delivery

Merged and consolidated from the supplied Project Kick-off Documentation and Detailed Project Roadmap.

# 1. Executive Overview

The platform connects everyday customers with local tailors and, eventually, independent fashion designers. Customers can discover tailors, browse past work, request custom-stitched garments, submit measurements, choose fabric, pay through the platform, and track an order through production and delivery. The long-term vision is a two-sided marketplace where tailors gain discoverability and steady order flow while customers get a convenient, trustworthy way to get custom clothing made.

The system is built around three initial roles — User/Customer, Tailor, and Admin — with distinct dashboards and permission sets. A fashion-designer marketplace is planned as a later expansion.

## 1.1 Core Objectives

Let customers discover tailors by location, specialty, and portfolio quality.

Digitize the order lifecycle: measurement → fabric → stitching → quality check → delivery.

Give tailors a low-friction way to list their work and receive orders without needing their own website.

Build trust between customers and tailors transacting on custom, non-returnable goods.

Keep the architecture simple enough to ship an MVP quickly, while remaining structured enough to scale to a fashion-designer marketplace later.

## 1.2 Product Scope at a Glance

| Area | Core Scope |
| --- | --- |
| Customer | Discover tailors, view profiles/portfolio, select fabric, manage measurements, cart, checkout, payment, order tracking, reviews. |
| Tailor | Business signup/verification, portfolio, order inbox, status updates, earnings/payouts, availability control. |
| Admin | Tailor approval, order/dispute oversight, commissions/payouts, moderation, analytics. |
| Future Designer | Design portfolio, publish designs, assign production to tailors, earn royalties, subscriptions. |
| Platform | Geo-search, media storage, real-time updates, payments, delivery integration, notifications, AR/360° experiences. |

# 2. Business Model & Marketplace Approach

Two approaches were considered; the documentation recommends the managed marketplace model from day one.

## 2.1 Approach 1 — Directory + Direct Payment

Tailor profiles are listed publicly with portfolio content; customers pay the tailor directly.

The platform collects commission afterward, for example by invoicing or gateway split.

Pros: simpler initial payment flow, tailor control over pricing/negotiation, faster to launch.

Cons: commission leakage when customers pay off-platform, weaker dispute control, and a weaker trust signal.

## 2.2 Approach 2 — Managed Marketplace

The platform receives the customer's order and payment, forwards/assigns it to a tailor, then pays the tailor minus commission.

Pros: automatic commission control, stronger customer trust, standardized pricing/SLAs, and workable ratings/refunds/disputes.

Cons: the platform owns customer support, refunds, and payout logistics and needs marketplace/split-settlement payment support.

## 2.3 Recommendation

Use Approach 2 (managed marketplace) from day one, including for the MVP. Custom tailoring is a high-trust, non-returnable transaction. The platform holding the customer's payment until the garment is delivered/approved is positioned as the strongest trust lever, while gateway marketplace/split-settlement capabilities reduce the need to build a custom escrow mechanism.

# 3. Roles, Dashboards & Modules

## 3.1 User / Customer

Landing page — hero, value proposition, featured tailors, how-it-works.

Home / Discover — browse by category (blouse, suits, alterations, uniforms), location radius, and rating.

Signup / Login — email + phone OTP recommended.

Tailor profile — portfolio carousel, specialization, turnaround time, reviews, Order Now CTA.

Fabric selection — swatches, price per meter, tailor-provided vs customer-provided fabric.

Measurement page — manual entry with saved profiles; AR/photo-based capture is a stretch goal.

Cart — support multiple garments in one session.

Checkout — address, delivery method, payment.

Order tracking — Placed → Confirmed by Tailor → Fabric Sourced → Cutting → Stitching → Quality Check → Out for Delivery → Delivered.

Maps — nearby tailors and later live delivery tracking.

Static pages — Contact, About, Privacy Policy, Terms, FAQs.

## 3.2 Tailor

Signup with business verification (shop name, ID proof, sample work upload) and Admin approval before going live.

Portfolio manager — upload and organize past work images by category.

Order inbox — accept/reject orders and update production status.

Earnings dashboard — payout, commission deducted, pending settlement.

Availability toggle — pause new orders when at capacity.

## 3.3 Admin

Tailor approval queue.

Order and dispute oversight, including intervention in refunds/complaints.

Commission and payout management.

Content moderation for flagged reviews and inappropriate portfolio images.

Analytics: GMV, active tailors, order volume, city-wise heatmap.

## 3.4 Google Form Tailor Intake

A Google Form is suitable as a temporary zero-code lead-capture mechanism before the app exists, but it should not be the permanent registration path once the backend is live. Form responses live outside the database and cannot directly power login; the app's own signup flow should populate the Tailors data, optionally pre-filled from initial form submissions.

# 4. Technology & System Architecture

## 4.1 Recommended Stack

| Layer | Recommendation |
| --- | --- |
| Frontend Web | React + Tailwind CSS |
| Mobile | React Native (Expo) |
| Backend | Node.js + NestJS (TypeScript) |
| Database | PostgreSQL + PostGIS + JSONB |
| ORM | Prisma |
| Caching / Sessions | Redis once traffic justifies it |
| File Storage | AWS S3 or Cloudinary |
| Authentication | JWT + bcrypt/bcryptjs; phone OTP via Twilio/MSG91 |
| Payments | Razorpay Route or Cashfree for marketplace split settlements |
| Real-time | Socket.io |
| AR / 360° | Three.js / model-viewer / WebXR; mobile AR evaluation as planned |
| MVP Hosting | Vercel frontend + Render/Railway backend |
| Production Hosting | AWS — ECS/Fargate or EC2, RDS, S3 + CloudFront |
| Delivery | Delhivery API integration |

## 4.2 Backend Recommendation

Node.js with NestJS is recommended. The project has meaningful domain complexity — three roles, order state machines, payment splits, file uploads, and role-based access. NestJS provides modules, dependency injection, guards, and TypeScript structure while pairing naturally with the TypeScript React frontend.

## 4.3 Database Recommendation

PostgreSQL is recommended because the data is strongly relational and the platform needs both geospatial queries and flexible measurement/design fields. PostGIS supports radius/distance queries for nearby-tailor search, while JSONB supports garment-specific measurement data without forcing many nullable columns.

Redis is optional for MVP and can be introduced for session/cart caching and rate limiting as traffic grows. Images such as portfolio photos and fabric swatches should be stored in S3 or Cloudinary rather than in PostgreSQL.

# 5. Complete Database Schema

The merged schema below combines the core identity, catalog, ordering, payments, post-order, and future fashion-designer/subscription entities. The source documentation uses PostgreSQL-oriented types and assumes BIGSERIAL or UUID primary keys.

## 5.1 Core Identity — users

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| user_id | BIGSERIAL | Primary key |
| name | VARCHAR(100) | NOT NULL |
| email | VARCHAR(150) | UNIQUE, NOT NULL |
| phone | VARCHAR(15) | UNIQUE, NOT NULL |
| password_hash | VARCHAR(255) | bcrypt/bcryptjs hash; nullable if OTP-only login is added |
| role | ENUM('user','tailor','admin') | NOT NULL, default 'user' |
| profile_image_url | VARCHAR(255) | Nullable |
| is_verified | BOOLEAN | default FALSE — email/phone verification flag |
| created_at | TIMESTAMPTZ | default now() |
| updated_at | TIMESTAMPTZ | auto-updated on change |

## 5.1 Core Identity — tailors

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| tailor_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, UNIQUE, NOT NULL |
| business_name | VARCHAR(150) | NOT NULL |
| bio | TEXT | Nullable |
| experience_years | SMALLINT | Nullable |
| specialization | VARCHAR(255) | Comma-separated tags for MVP; normalize later if tag filtering becomes important |
| shop_address_id | BIGINT | FK → addresses.address_id |
| avg_rating | DECIMAL(2,1) | Denormalized cache, recalculated from reviews_ratings |
| commission_rate | DECIMAL(4,2) | Platform commission; admin-configurable per tailor |
| verification_status | ENUM('pending','approved','rejected') | default 'pending' — Admin approval required |
| is_available | BOOLEAN | default TRUE — tailor can pause new orders |
| created_at | TIMESTAMPTZ | default now() |
| updated_at | TIMESTAMPTZ | auto-updated on change |

## 5.1 Core Identity — addresses

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| address_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, NOT NULL |
| label | VARCHAR(50) | e.g. Home, Shop, Office |
| address_line | VARCHAR(255) | NOT NULL |
| city | VARCHAR(100) | NOT NULL |
| state | VARCHAR(100) | NOT NULL |
| pincode | VARCHAR(10) | NOT NULL |
| latitude | DECIMAL(9,6) | Real-time geolocation |
| longitude | DECIMAL(9,6) | Used with PostGIS for radius/near-me search |
| is_default | BOOLEAN | default FALSE |
| created_at | TIMESTAMPTZ | default now() |

## 5.2 Catalog & Portfolio — tailor_portfolio

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| portfolio_id | BIGSERIAL | Primary key |
| tailor_id | BIGINT | FK → tailors.tailor_id, NOT NULL |
| image_url | VARCHAR(255) | NOT NULL — stored in S3/Cloudinary, not DB |
| category | VARCHAR(50) | e.g. blouse, suit, alteration |
| caption | VARCHAR(255) | Nullable |
| display_order | SMALLINT | Controls carousel ordering |
| created_at | TIMESTAMPTZ | default now() |

## 5.2 Catalog & Portfolio — fabrics

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| fabric_id | BIGSERIAL | Primary key |
| tailor_id | BIGINT | FK → tailors.tailor_id, nullable — null means platform-wide |
| name | VARCHAR(100) | NOT NULL |
| material_type | VARCHAR(50) | cotton, silk, linen, etc. |
| color | VARCHAR(50) | Nullable |
| price_per_meter | DECIMAL(8,2) | NOT NULL |
| swatch_image_url | VARCHAR(255) | Nullable |
| stock_status | ENUM('in_stock','low','out_of_stock') | default 'in_stock' |
| created_at | TIMESTAMPTZ | default now() |

## 5.2 Catalog & Portfolio — measurement_profiles

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| profile_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, NOT NULL |
| profile_name | VARCHAR(50) | e.g. Self, Mom, Rohan |
| gender | VARCHAR(20) | Nullable |
| garment_type | VARCHAR(50) | Drives which measurement fields are relevant |
| measurements | JSONB | Flexible key-value set: chest, waist, shoulder, sleeve_length, inseam, etc. |
| captured_via | ENUM('manual','ar_scan') | default 'manual' |
| created_at | TIMESTAMPTZ | default now() |
| updated_at | TIMESTAMPTZ | auto-updated on change |

## 5.3 Cart & Ordering — cart

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| cart_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, UNIQUE, NOT NULL |
| created_at | TIMESTAMPTZ | default now() |
| updated_at | TIMESTAMPTZ | auto-updated on change |

## 5.3 Cart & Ordering — cart_items

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| cart_item_id | BIGSERIAL | Primary key |
| cart_id | BIGINT | FK → cart.cart_id, NOT NULL |
| tailor_id | BIGINT | FK → tailors.tailor_id, NOT NULL |
| fabric_id | BIGINT | FK → fabrics.fabric_id, nullable if customer supplies own fabric |
| measurement_profile_id | BIGINT | FK → measurement_profiles.profile_id |
| garment_type | VARCHAR(50) | NOT NULL |
| quantity | SMALLINT | default 1 |
| estimated_price | DECIMAL(10,2) | Computed at add-to-cart; revalidated at checkout |
| notes | TEXT | Customer's custom instructions |
| created_at | TIMESTAMPTZ | default now() |

## 5.3 Cart & Ordering — orders

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| order_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, NOT NULL |
| tailor_id | BIGINT | FK → tailors.tailor_id, NOT NULL |
| delivery_address_id | BIGINT | FK → addresses.address_id, NOT NULL |
| order_status | ENUM(...) | placed → confirmed → fabric_sourced → cutting → stitching → quality_check → out_for_delivery → delivered → cancelled |
| total_amount | DECIMAL(10,2) | NOT NULL |
| commission_amount | DECIMAL(10,2) | Computed from tailors.commission_rate at order time |
| tailor_payout_amount | DECIMAL(10,2) | total_amount − commission_amount |
| expected_delivery_date | DATE | Nullable, set on confirmation |
| placed_at | TIMESTAMPTZ | default now() |
| updated_at | TIMESTAMPTZ | auto-updated on change |

## 5.3 Cart & Ordering — order_items

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| order_item_id | BIGSERIAL | Primary key |
| order_id | BIGINT | FK → orders.order_id, NOT NULL |
| fabric_id | BIGINT | FK → fabrics.fabric_id, nullable |
| measurement_profile_id | BIGINT | FK → measurement_profiles.profile_id |
| garment_type | VARCHAR(50) | NOT NULL |
| quantity | SMALLINT | NOT NULL |
| unit_price | DECIMAL(10,2) | Snapshot at order time, independent of later fabric price changes |
| customization_notes | TEXT | Nullable |

## 5.3 Cart & Ordering — order_status_log

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| log_id | BIGSERIAL | Primary key |
| order_id | BIGINT | FK → orders.order_id, NOT NULL |
| status | VARCHAR(50) | NOT NULL |
| changed_by | BIGINT | FK → users.user_id — tailor or admin |
| note | VARCHAR(255) | Nullable, optional context |
| created_at | TIMESTAMPTZ | default now() |

## 5.4 Payments & Payouts — payments

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| payment_id | BIGSERIAL | Primary key |
| order_id | BIGINT | FK → orders.order_id, UNIQUE, NOT NULL |
| amount | DECIMAL(10,2) | NOT NULL |
| payment_gateway | VARCHAR(50) | e.g. Razorpay, Cashfree |
| gateway_transaction_id | VARCHAR(100) | Gateway reconciliation ID |
| payment_status | ENUM('pending','success','failed','refunded') | NOT NULL |
| payment_method | VARCHAR(30) | card, upi, wallet, netbanking |
| paid_at | TIMESTAMPTZ | Nullable until success |

## 5.4 Payments & Payouts — commission_transactions

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| transaction_id | BIGSERIAL | Primary key |
| order_id | BIGINT | FK → orders.order_id, NOT NULL |
| tailor_id | BIGINT | FK → tailors.tailor_id, NOT NULL |
| gross_amount | DECIMAL(10,2) | = orders.total_amount |
| commission_rate | DECIMAL(4,2) | Snapshot of applied rate |
| commission_amount | DECIMAL(10,2) | Platform's cut |
| payout_amount | DECIMAL(10,2) | gross_amount − commission_amount |
| payout_status | ENUM('pending','processed','failed') | default 'pending' |
| payout_at | TIMESTAMPTZ | Nullable until processed |

## 5.5 Post-Order — reviews_ratings

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| review_id | BIGSERIAL | Primary key |
| order_id | BIGINT | FK → orders.order_id, UNIQUE, NOT NULL — one review per order |
| user_id | BIGINT | FK → users.user_id, NOT NULL |
| tailor_id | BIGINT | FK → tailors.tailor_id, NOT NULL |
| rating | SMALLINT | CHECK (rating BETWEEN 1 AND 5) |
| review_text | TEXT | Nullable |
| image_urls | JSONB | Array of photo URLs — delivered garment proof |
| created_at | TIMESTAMPTZ | default now() |

## 5.5 Post-Order — delivery

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| delivery_id | BIGSERIAL | Primary key |
| order_id | BIGINT | FK → orders.order_id, UNIQUE, NOT NULL |
| courier_partner | VARCHAR(50) | default 'Delhivery' |
| tracking_id | VARCHAR(100) | Nullable until shipped |
| delivery_status | ENUM('pending','picked_up','in_transit','delivered','failed') | default 'pending' |
| picked_up_at | TIMESTAMPTZ | Nullable |
| delivered_at | TIMESTAMPTZ | Nullable |

## 5.5 Post-Order — notifications

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| notification_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, NOT NULL |
| type | VARCHAR(50) | order_update, promo, system |
| title | VARCHAR(150) | NOT NULL |
| message | TEXT | NOT NULL |
| is_read | BOOLEAN | default FALSE |
| created_at | TIMESTAMPTZ | default now() |

## 5.6 Future — fashion_designers

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| designer_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, UNIQUE, NOT NULL |
| brand_name | VARCHAR(150) | NOT NULL |
| bio | TEXT | Nullable |
| portfolio_url | VARCHAR(255) | External portfolio/Instagram, optional |
| verification_status | ENUM('pending','approved','rejected') | default 'pending' |
| created_at | TIMESTAMPTZ | default now() |

## 5.6 Future — designs

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| design_id | BIGSERIAL | Primary key |
| designer_id | BIGINT | FK → fashion_designers.designer_id, NOT NULL |
| title | VARCHAR(150) | NOT NULL |
| description | TEXT | Nullable |
| image_urls | JSONB | Design renders/sketches |
| royalty_rate | DECIMAL(4,2) | % of order value paid to designer when ordered |
| created_at | TIMESTAMPTZ | default now() |

## 5.6 Future — subscriptions

| Field | Type | Constraints / Notes |
| --- | --- | --- |
| subscription_id | BIGSERIAL | Primary key |
| user_id | BIGINT | FK → users.user_id, NOT NULL |
| plan_name | VARCHAR(50) | NOT NULL |
| price | DECIMAL(8,2) | NOT NULL |
| billing_cycle | ENUM('monthly','yearly') | NOT NULL |
| status | ENUM('active','cancelled','expired') | default 'active' |
| start_date | DATE | NOT NULL |
| end_date | DATE | NOT NULL |

## 5.7 Key Relationships & Rules

Users are the parent identity for tailor profiles, addresses, measurement profiles, orders, notifications, and future fashion designers.

A Tailor extends a User one-to-one and owns portfolio items, optional fabrics, orders, and commission transactions.

One active Cart exists per User; Cart_Items reference the tailor, optional fabric, and measurement profile.

An Order is tied to one Tailor; a multi-tailor cart is split into multiple orders.

Order_Items become immutable snapshots of garment/fabric/price information after checkout.

Order_Status_Log is append-only and powers the customer tracking timeline.

Payments are one-to-one with Orders; commission/payout records are separate because customer payment and tailor payout occur at different stages.

Reviews are allowed after completed delivery and are limited to one per order.

Delivery is one-to-one with Orders and is designed for third-party courier tracking.

Fashion Designer and Subscription entities are future-facing and are not required for the MVP.

# 6. Feature Roadmap & Growth Opportunities

## 6.1 Customer Features

AI/photo-based measurement capture — Priority; reduces the friction of manual measurement entry.

Saved family profiles — reuse measurements for spouse, parent, child, etc.

Milestone-based order tracking — visually expose status changes.

Escrow-style / managed payment flow — release tailor payout after delivery confirmation.

Reviews with photo proof — compare delivered garments with portfolio expectations.

Alteration/repair booking — lower-commitment entry point for first-time customers.

Bulk/group ordering — weddings, uniforms, festival wear, with volume discounts.

## 6.2 Tailor Features

Verified Tailor badge and skill tiers — Priority.

Transparent turnaround-time display based on order history.

In-app chat and optional video call for clarifying custom requirements.

Reduced commission for high-performing tailors using performance tiers.

## 6.3 Fashion Designer Features — Phase 2+

Design marketplace with royalties — Priority.

AI-generated design mockups from text descriptions.

Trend/occasion collections for festivals, weddings, and other demand periods.

## 6.4 Platform-wide Growth Levers

Referral program with credit after a referred friend's first completed order.

Loyalty points redeemable against future orders.

Regional-language UI.

Sustainability positioning around low fabric waste and eco-friendly fabric options.

# 7. Detailed 10-Week Implementation Roadmap

The execution roadmap assumes 5 working days per week (Monday–Friday). Weekends are deliberately left as buffer/testing/catch-up time.

## Phase 0 — Foundation

### Week 1 — Project Setup & Skeleton

### Day 1–2: Backend bootstrap

☐ NestJS project initialization and TypeScript compilation check.

☐ Docker + docker-compose.yml for local PostgreSQL.

☐ Prisma install/init, DATABASE_URL in .env, and initial database connectivity test.

☐ Git repository, .gitignore, and main/dev branching strategy.

### Day 3: Folder architecture

☐ Module-per-feature structure: src/users, src/tailors, src/orders, src/auth, src/common.

☐ @nestjs/config with centralized ConfigService.

☐ Global exception filter for consistent JSON errors.

☐ Global response interceptor for consistent success responses.

☐ Swagger/OpenAPI setup so endpoints are documented and testable at /api.

### Day 4–5: Frontend bootstrap

☐ React project via Vite using TypeScript.

☐ Frontend structure: src/pages, src/components, src/api, src/hooks, src/context.

☐ React Router with placeholder routes: /, /login, /tailors, /orders.

☐ Axios instance with base URL and auth-token interceptor.

☐ Basic design tokens: colors, typography, spacing.

CHECKPOINT / DELIVERABLE Backend runs and connects to Postgres; frontend runs with routing; no functional feature work yet.

## Phase 1 — Core Backend: Auth, Users, Tailors

### Week 2 — Data Models & Authentication

### Day 1–2: Database schema

☐ Prisma User model with email, password, and role.

☐ Tailor profile model with business data, categories/specialization, location, verification, rating.

☐ Enable PostGIS, geography column, and spatial index for location.

☐ Run migrations and seed 5–10 dummy tailors.

### Day 3–4: Auth module

☐ Signup endpoint with class-validator and bcrypt password hashing.

☐ Login endpoint with JWT access token; refresh token if time permits.

☐ AuthGuard + RolesGuard using decorators such as @Roles('TAILOR').

☐ Basic password-reset flow, potentially stubbed initially.

### Day 5: Tailor CRUD + docs

☐ Create/update/get-by-id tailor profile endpoints.

☐ Verify auth/tailor endpoints in Swagger and add example payloads.

☐ Export and share Postman collection for testing reference.

CHECKPOINT / DELIVERABLE Signup/login works for customer or tailor, JWT is issued, and tailor profiles can be created/fetched via Postman/Swagger.

## Phase 1 — Core Backend: Auth, Users, Tailors

### Week 3 — Search, Filters & Auth UI

### Day 1–2: Geo-search + filters API

☐ GET /tailors/nearby?lat=&lng=&radius= using ST_DWithin / ST_Distance.

☐ Filters: category, minRating, priceRange, verified, acceptingOrders.

☐ Pagination via limit/offset or cursor.

☐ Sort by nearest, rating, price.

### Day 3: Media upload

☐ Cloudinary or S3 SDK integration with signed upload URLs.

☐ Tailor portfolio image upload endpoint.

### Day 4–5: React auth + homepage skeleton

☐ Login/Signup pages with validation.

☐ Auth context for JWT, role, and localStorage persistence.

☐ Protected route wrapper.

☐ Static homepage search/filter UI.

CHECKPOINT / DELIVERABLE Website signup/login works; backend geo-search returns real nearby tailors.

## Phase 2 — Orders & Marketplace Flow

### Week 4 — Order System + Live Listing Page

### Day 1–2: Order schema + APIs

☐ Order and OrderItem Prisma models.

☐ POST /orders, GET /orders/:id, GET /orders.

☐ PATCH /orders/:id/status with role-based rules.

### Day 3: Measurements

☐ Configurable measurement schema by garment type.

☐ Save measurements against customer profiles for reuse.

### Day 4–5: Frontend real data

☐ Tailor listing fetches /tailors/nearby and sends real filters.

☐ Loading, empty, and error states.

☐ Tailor detail page with profile, portfolio, categories, and reviews placeholder.

CHECKPOINT / DELIVERABLE Homepage search/filter returns database tailors; tailor detail page loads live data.

## Phase 2 — Orders & Marketplace Flow

### Week 5 — Order Flow + Real-time + Mobile Kickoff

### Day 1–2: Place order + tracking UI

☐ Place Order flow on tailor detail page with measurement form.

☐ Order tracking timeline.

### Day 3: Real-time updates

☐ Socket.io server for order-status events.

☐ Frontend socket client for live status updates.

### Day 4–5: Mobile app init

☐ React Native (Expo) project and React Navigation.

☐ Shared API layer and types.

☐ Login/signup screens connected to the same backend.

CHECKPOINT / DELIVERABLE End-to-end web order flow works with live status updates; mobile project exists with backend-connected login.

## Phase 3 — AR / 360° Feature

### Week 6 — 3D Preview & AR Try-On

### Day 1: Asset pipeline

☐ Standardize .glb/.gltf 3D assets and storage on S3/Cloudinary.

☐ Tailor dashboard upload for 3D models plus fallback images.

### Day 2–3: Web 360°/AR viewer

☐ Integrate model-viewer for 360° garment rotation.

☐ WebXR/AR.js for browser AR with 360° fallback where unsupported.

### Day 4–5: Mobile AR

☐ Evaluate expo-three / ViroReact.

☐ Basic AR camera + 3D overlay; fall back to 360° spin if AR becomes too time-heavy.

CHECKPOINT / DELIVERABLE Web supports rotating 3D models and AR where supported; mobile provides at least 360° viewing.

## Phase 4 — Mobile App Parity

### Week 7 — Full Mobile Feature Parity

### Day 1–2: Core screens

☐ Tailor listing with filters.

☐ Tailor detail with portfolio + 3D/AR viewer.

### Day 3–4: Orders

☐ Place order + measurement form.

☐ Order tracking with real-time Socket.io updates.

### Day 5: Consistency pass

☐ Side-by-side web/app UX review and fixes.

☐ Optional push notification stub.

CHECKPOINT / DELIVERABLE Mobile reaches feature parity for browse, filter, AR/3D, place order, and tracking.

## Phase 5 — Polish, Testing & Deployment

### Week 8 — Ratings, Admin & Hardening

### Day 1–2: Ratings & reviews

☐ Review schema limited to completed orders.

☐ Review submission and display on tailor profile.

### Day 3–4: Admin basics

☐ Protected admin panel/route.

☐ View tailors/orders, verify accounts, basic moderation.

### Day 5: Hardening

☐ Input-validation audit.

☐ Rate limiting on auth/order endpoints.

☐ Double-check JWT expiry and refresh flow.

CHECKPOINT / DELIVERABLE Ratings are visible; Admin can verify tailors and view activity; basic abuse prevention is in place.

## Phase 5 — Polish, Testing & Deployment

### Week 9 — Testing & Bug Fixing

### Day 1–2: End-to-end pass

☐ Full journey: signup → search → filter → AR → order → tracking → review.

☐ Repeat separately on mobile.

### Day 3: Performance

☐ Review image/3D asset loading; add lazy loading/compression.

☐ Review database queries and indexes, especially geo-search.

### Day 4–5: Bug fixing sprint

☐ Triage and fix E2E issues.

☐ Cross-browser web and cross-device mobile checks.

CHECKPOINT / DELIVERABLE Application is stable across the user journey on web and mobile, with known bugs resolved or logged.

## Phase 5 — Polish, Testing & Deployment

### Week 10 — Deployment & Launch Prep

### Day 1–2: Backend + DB deploy

☐ Deploy NestJS backend to Railway / Render / AWS.

☐ Managed PostgreSQL with PostGIS in production.

☐ Configure production environment variables and secrets.

### Day 3: Web deploy

☐ Deploy React frontend to Vercel/Netlify.

☐ Connect production API; custom domain + SSL.

### Day 4: Mobile build

☐ Android APK/AAB and Play Store internal testing.

☐ iOS build/TestFlight if applicable.

### Day 5: Final checklist

☐ Production smoke test.

☐ Documentation handoff: API docs and environment setup.

☐ Launch checklist and go/no-go review.

CHECKPOINT / DELIVERABLE Website is live, backend is in production, and mobile is in a testing track ready for real users.

# 8. Product Evolution Roadmap

The kick-off documentation groups the product into three broader evolution stages. This complements the 10-week execution roadmap above.

| Stage | Scope |
| --- | --- |
| Phase 1 — MVP | Users, Tailors, Addresses, Tailor_Portfolio, Fabrics, Measurement_Profiles; Cart/Cart_Items; Orders/Order_Items/Order_Status_Log; Payments; Delivery; Admin tailor approval. |
| Phase 2 — Trust & Retention | Reviews with photo proof, Notifications, Commission_Transactions dashboard, saved family measurements, alteration/repair booking, verified-tailor badges, turnaround-time display. |
| Phase 3 — Differentiation & Scale | AI/photo measurement capture, AR try-on, Fashion_Designers, Designs and royalties, Subscriptions, regional-language UI, mobile app. |

# 9. Risks, Dependencies & Planning Notes

AR/360° is the highest-uncertainty area. If Week 6 overruns, allow it to spill into Week 7 rather than compressing testing.

Mobile development from Week 5 onward depends on stable backend APIs. Do not begin heavy mobile work while core API contracts are still changing.

Real-time Socket.io and geo-search are the two technically tricky areas; budget additional time if the team is new to either.

Weeks are working estimates, not fixed deadlines. The weekly deliverable/checkpoint should be treated as the meaningful target.

The managed marketplace model introduces payment, refund, support, and payout responsibilities that should be reflected in implementation planning.

# 10. Initial Foundation Checklist

The detailed roadmap begins with a clean skeleton before feature development. The foundation should be considered complete only when the backend runs, connects to PostgreSQL, and the frontend runs with routing.

☐ NestJS backend project and TypeScript compilation.

☐ Dockerized local PostgreSQL.

☐ Prisma initialization and DATABASE_URL configuration.

☐ Feature-oriented backend folders/modules.

☐ Git repository and .gitignore.

☐ @nestjs/config for environment configuration.

☐ Global exception filter and response interceptor.

☐ Frontend React/Vite bootstrap, routing, Axios, and design-token foundation.

☐ Swagger/OpenAPI setup for endpoint documentation.

# 11. Closing Summary

The recommended architecture keeps the core team in a TypeScript-centered stack across React, React Native, and NestJS while using PostgreSQL for relational integrity, PostGIS for location search, JSONB for variable measurement/design data, and Prisma as the ORM. The database is deliberately structured to support the initial tailor marketplace and later fashion-designer features without forcing a major schema redesign.

The immediate build priority is the MVP path: identity and tailor onboarding → discovery and geo-search → measurements/fabric → cart and orders → payments/payouts → delivery/tracking → trust features → AR/mobile expansion → testing and deployment.

# Appendix A — Source Documents Consolidated

This final document consolidates the following two supplied Word documents:

Tailor_Marketplace_Roadmap_Final.docx — detailed 10-week website + mobile implementation roadmap.

Tailoring_Marketplace_Documentation.docx — project overview, business model, roles/modules, architecture recommendations, complete database schema, feature suggestions, and product evolution roadmap.

Overlapping material has been consolidated into a single structure. Core terminology, recommendations, entities, feature scope, and roadmap checkpoints from the source documents have been retained.